| MyPoojaBooking.com Frontend Review — Developer Notes | Version: 1.0 Date: May 2026 Build: mypoojabooking.vercel.app |
| --- | --- |

The following pages have been reviewed against the MPB_Technical_Guidelines_v3 document and the approved Figma designs. This note lists issues found, grouped by priority, along with corrections needed before the site can go live.

Pages reviewed:

- Homepage — mypoojabooking.vercel.app/

- Temple Listing — /temples

- Temple Detail — /temples/dwarkadhish

- Bhajans & Stotras — /bhajans-stotras

- About Us — /about

- Contact Us — /contact

- Pricing — /pricing

- Temple Partners — /temple-login

- FAQ — /faq

- Policies — /policies

- 404 page — /poojas

ISSUE SUMMARY

| # | Issue | Page(s) | Priority |
| --- | --- | --- | --- |
| 1 | OG / Twitter tags not updating per page — all pages showing homepage values | All pages | P1 — Fix Now |
| 2 | Twitter card type set to 'summary' — should be 'summary_large_image' | All pages | P1 — Fix Now |
| 3 | Policies page content is JavaScript-rendered — shows 'Loading...' in HTML source | /policies | P1 — Fix Now |
| 4 | Temple listing page content is JavaScript-rendered — no temple cards in HTML source | /temples | P1 — Fix Now |
| 5 | Wrong brand name 'BookMyPooja' appearing in page titles | /temples, /policies | P1 — Fix Now |
| 6 | About page statistics need to be replaced with accurate figures | /about | P2 — Content |
| 7 | 'Live Darshan Access' feature claim — MPB does not offer live streaming | /about | P2 — Content |
| 8 | Grievance Officer address is fictional — must be replaced with actual address | /policies | P2 — Content |
| 9 | Policies page 'Last Updated' date shows 9th August 2023 | /policies | P2 — Content |
| 10 | Two identical 'Holi Mahotsav' entries in Upcoming Events | Homepage | P3 — Minor |
| 11 | 'See Full Festival Calendar' links to broken anchor #calendar | Homepage | P3 — Minor |
| 12 | Typo: 'Festival Calender' should be 'Festival Calendar' | /temples/dwarkadhish | P3 — Minor |
| 13 | Placeholder Bhajan category labels — 'UJJAIN SPECIAL', 'CHADHAVA AT HANDPICKED SHRINES' | Homepage | P3 — Minor |

P1 items are code-level issues that must be resolved before go-live approval. P2 items are content replacements — accurate content will be provided. P3 are minor polish items.

P1 — FIX BEFORE GO-LIVE (CODE CHANGES REQUIRED)

# Issue 1 — OG and Twitter Tags Not Updating Per Page

On every page reviewed, the og:title, og:description, og:url, and Twitter card tags are all showing the homepage values. This means every link shared on WhatsApp — whether it is a temple page, the FAQ, or the About page — shows the same homepage preview. Each page must have its own dynamic Open Graph values.

Currently showing on the Dwarkadhish Temple page (incorrect):

og:title = "Online Pooja Booking at Authorised Temples ¦ MyPoojaBooking" og:url = "https://mypoojabooking.com" og:description = "Book sacred poojas and sevas at India's most revered temples..." twitter:card = "summary"

Should be (correct):

og:title = "Shree Dwarkadhish Temple — Online Seva Booking ¦ MyPoojaBooking" og:url = "https://mypoojabooking.com/temples/dwarkadhish/" og:description = "Book sevas, view festival calendar, timings and temple information for Shree Dwarkadhish Temple, Dwarka. Authorised digital booking partner." og:image = "https://mypoojabooking.com/temples/dwarkadhish/og-image.jpg" twitter:card = "summary_large_image"

In Next.js, this is done by exporting a generateMetadata() function from each page file. The metadata object should be built dynamically from the page's own data:

// app/temples/[slug]/page.jsx export async function generateMetadata({ params }) { const temple = await getTempleData(params.slug); return { title: `${temple.name} — Online Seva Booking ¦ MyPoojaBooking`, description: temple.metaDescription, openGraph: { title: `${temple.name} — Online Seva Booking ¦ MyPoojaBooking`, description: temple.metaDescription, url: `https://mypoojabooking.com/temples/${params.slug}/`, images: [{ url: temple.ogImage, width: 1200, height: 630 }], siteName: "MyPoojaBooking", locale: "en_IN", type: "website", }, twitter: { card: "summary_large_image", title: `${temple.name} — Online Seva Booking ¦ MyPoojaBooking`, description: temple.metaDescription, images: [temple.ogImage], } }; }

Apply this pattern to every page — temples, poojas, festivals, bhajans, about, faq, contact, pricing, policies. Each page must return its own unique metadata values.

# Issue 2 — Twitter Card Type Incorrect

All pages are using twitter:card = "summary" which shows a small square thumbnail. This should be "summary_large_image" for the full-width image preview on WhatsApp and Twitter.

// Incorrect twitter: { card: "summary" } // Correct twitter: { card: "summary_large_image" }

This is a one-line change in the shared metadata configuration. Apply globally and confirm per-page overrides also use summary_large_image.

# Issue 3 — Policies Page Content is JavaScript-Rendered

The /policies page HTML source contains only "Loading..." where the policy content should be. The actual Privacy Policy, Terms & Conditions, and Cancellation Policy text is loaded entirely via JavaScript after the page renders. Search engines and AI crawlers cannot read JavaScript-rendered content.

What the HTML source currently contains: → <h1>Policies & Agreements</h1> → <p>Loading...</p> What it must contain (server-rendered): → Full Privacy Policy text in HTML → Full Terms & Conditions text in HTML → Full Cancellation & Refund text in HTML

In Next.js, policy content should be loaded using getStaticProps or defined directly in the page component — not fetched client-side. Since this is static content that rarely changes, static generation (getStaticProps) is the correct approach:

// app/policies/page.jsx — use static content, not client-side fetch import { privacyPolicy, termsConditions, cancellationPolicy } from '@/data/policies'; export default function PoliciesPage({ searchParams }) { const section = searchParams?.section ¦¦ 'privacy'; // All content is available at render time — no loading state needed return ( <div> {section === 'privacy' && <PolicyContent content={privacyPolicy} />} {section === 'terms' && <PolicyContent content={termsConditions} />} {section === 'refund' && <PolicyContent content={cancellationPolicy} />} </div> ); }

Additionally, consider whether /policies?section=privacy should be a separate URL (/privacy-policy/) for cleaner canonical handling. As it stands, the query parameter pages may be indexed separately. The MPB_Technical_Guidelines_v3 recommends separate URLs for each policy.

# Issue 4 — Temple Listing Page Content is JavaScript-Rendered

The /temples page HTML source contains only a search bar. No temple cards appear in the server-rendered HTML. All temple listing content is loaded via JavaScript, making it invisible to search engines.

Since this is a static frontend build (API integration to come), the initial set of placeholder temples should be included directly in the page component or loaded via getStaticProps so they render in HTML. The search/filter functionality can still be handled client-side, but the base content must be present in the server-rendered output.

// app/temples/page.jsx import { staticTemples } from '@/data/temples'; // static placeholder data export default function TemplesPage() { return ( <main> <TempleSearchBar /> {/* Static temples render server-side */} <TempleGrid temples={staticTemples} /> </main> ); } // When API integration happens, replace staticTemples with // getStaticProps / generateStaticParams / server-side fetch

# Issue 5 — Wrong Brand Name in Page Titles

At least two pages have 'BookMyPooja' appearing in the title tag. This is an incorrect brand name and must be corrected to 'MyPoojaBooking'.

| Page | Current Title (Wrong) | Correct Title |
| --- | --- | --- |
| /temples | Explore Temples - BookMyPooja ¦ MyPoojaBooking | Explore Temples — Online Pooja Booking ¦ MyPoojaBooking |
| /policies | Policies & Agreements - BookMyPooja ¦ MyPoojaBooking | Policies & Agreements ¦ MyPoojaBooking |

Please do a global search for 'BookMyPooja' across all page files and metadata configurations to catch any remaining instances.

P2 — CONTENT TO BE UPDATED (CONTENT WILL BE PROVIDED)

The items below require content corrections. The structure is in place — accurate content will be provided by the MPB team to replace the placeholder values. No code changes are needed for these items, only content updates.

# Issue 6 — About Page Statistics

The following statistics on the About page are placeholder figures and must be replaced with actual verified numbers before go-live. MPB will provide the correct values.

- "500+ Authenticated Temples" — to be confirmed

- "1.2M+ Rituals Conducted" — to be confirmed

- "250,000+ Active devotees monthly" — to be confirmed

- "24 states" — to be confirmed

- "98% Satisfaction Rate" — to be confirmed

- "150+ Ritual Variations" — to be confirmed

# Issue 7 — 'Live Darshan Access' Feature Claim

The 'For Devotees' section on the About page currently lists 'Live Darshan Access — Join your ritual via high-definition streaming from the temple sanctum.' MPB does not currently offer live streaming. Please remove this item. Replacement copy will be provided.

# Issue 8 — Grievance Officer Address

The Policies page currently shows the following as the Grievance Officer address:

Grievance Officer: Mr. Divakar Pai Address: Sector 4, Digital Enclave, Bengaluru - 560001 Email: legal@mypoojabooking.com

This is a fictional address. The actual registered address (Mangaluru) and the correct legal email address will be provided for replacement.

# Issue 9 — Policies Page 'Last Updated' Date

The Policies page currently shows 'Last Updated: 9th August, 2023'. This should reflect the date of the current version of the policies. The correct date will be confirmed and provided.

P3 — MINOR CORRECTIONS

# Issue 10 — Duplicate Holi Mahotsav Entry

The Upcoming Events section on the Homepage shows two identical 'Holi Mahotsav' entries, both dated Mar 25. Please remove the duplicate entry.

# Issue 11 — Broken Festival Calendar Link

The 'See Full Festival Calendar' link in the Upcoming Events section currently points to '#calendar' which is an anchor that does not exist on the Homepage. Please update this to link to the Festivals page:

// Current (broken) href="#calendar" // Correct href="/festivals"

# Issue 12 — Typo on Temple Detail Page

The Festival Calendar button on the Temple Detail page reads 'Festival Calender'. This is a spelling error.

// Current (wrong) "Festival Calender" // Correct "Festival Calendar"

# Issue 13 — Placeholder Bhajan Category Labels

The Bhajans & Stotras cards on the Homepage show 'UJJAIN SPECIAL' and 'CHADHAVA AT HANDPICKED SHRINES' as category labels. These appear to be leftover placeholder text from an earlier design version. Please replace with the correct category labels such as 'KRISHNA BHAJANS', 'DEVI STOTRAS', 'PEACEFUL MANTRAS' etc. Final labels will be provided.

WHAT IS WORKING WELL

The following items are correctly implemented and require no changes:

| Item | Status |
| --- | --- |
| Next.js / SSR structure — key page content is in server-rendered HTML | ✅ |
| Skip to main content link — present on all pages | ✅ |
| H1 tags — correct pattern on Homepage, Temple Detail, About, FAQ | ✅ |
| Canonical tags — present and correctly set on all pages | ✅ |
| Today at the Temple / Panchanga section — live Thithi and Nakshatra data showing | ✅ |
| Seva card micro-information — presence, prasadam, and cut-off icons implemented | ✅ |
| Trust line: 'Bookings are processed directly with the temple administration' | ✅ |
| 'Authorised Booking Partner' badge on temple hero | ✅ |
| Related Temples section with internal links on Temple Detail page | ✅ |
| Temple address in HTML text alongside the map embed | ✅ |
| FAQ categories and expandable accordion structure | ✅ |
| About page opening paragraph — correct content and structure | ✅ |
| 'Last Updated' date on Temple Detail page | ✅ |
| Social media links in footer with correct URLs | ✅ |
| 404 page present and accessible | ✅ |

MyPoojaBooking.com — Frontend Review Notes 5 P1 fixes required before go-live approval · Kochikar Technologies LLP · May 2026